PRODUCT • DATA • ML • SIMULATION • DELIVERY

# X Impact Simulator

Full Standard Operating Procedure and Plan of Action

A practical operating handbook for building an X-inspired synthetic audience simulator that evaluates posts before publication.

| Document field | Value |
| --- | --- |
| Prepared for | Jagadeep |
| Version | 1.0 |
| Date | 2 September 2026 |
| Recommended MVP | Text posts first; images second; video after calibration |
| Primary goal | Explainable audience-fit and distribution simulation, not guaranteed virality prediction |

FOUNDATIONAL PRINCIPLE LLMs interpret content and explain behaviour; conventional models and deterministic code simulate behaviour at scale.

# How to Use This SOP

Follow the phases in order. Do not advance because a feature looks impressive; advance only when the exit criteria for the current phase are met. Record assumptions, dataset versions, model versions, prompts, weights and evaluation results so every result can be reproduced.

| Symbol | Meaning |
| --- | --- |
| Owner | Person accountable for completion |
| Deliverable | Artifact that must exist |
| Exit gate | Evidence required before continuing |
| Deferred | Intentionally excluded from the current release |

## Operating rules

Call the product an X-inspired audience and distribution simulator until real validation supports stronger language.

Never present internal scoring weights as X production weights unless they are directly traceable to a specific public code version.

Keep model outputs probabilistic and expose uncertainty; avoid a single unsupported “viral score.”

Version datasets, prompts, models, simulation settings and output schemas.

Use the smallest system that can test the next hypothesis. Training is not the first step.

Do not use personal or sensitive traits unless they are necessary, lawful, consented and demonstrably useful.

# Table of Contents

1. Vision, positioning and success definition

2. Scope, users and use cases

3. Governance, ethics and licensing

4. System architecture

5. Repository and engineering setup

6. Data strategy and dataset SOP

7. Persona taxonomy and construction

8. Content ingestion and feature extraction

9. Behaviour and action prediction

10. X-inspired scoring model

11. Multi-round distribution simulation

12. Impact metrics and reporting

13. API and database design

14. Frontend and user experience

15. Model training procedure

16. Evaluation and calibration

17. Testing and quality assurance

18. Deployment and operations

19. Security and privacy

20. Cost and performance controls

21. Product analytics and feedback

22. Roadmap and sprint plan

23. Risks and mitigations

24. Release gates and definition of done

25. Appendices and templates

# 1. Vision, Positioning and Success Definition

## 1.1 Product statement

The X Impact Simulator allows a creator to submit a draft post and evaluate it against a synthetic audience before publication. The system analyzes the post, estimates per-persona action probabilities, simulates staged distribution using an X-inspired scoring model, and returns an explainable impact report with audience fit, engagement quality, niche alignment, risk and uncertainty.

## 1.2 What the product is and is not

| It is | It is not |
| --- | --- |
| A pre-publication stress test | A guarantee that content will go viral |
| A probabilistic audience simulator | A clone of X production infrastructure |
| A creator decision-support system | A replacement for real analytics or experimentation |
| An explainable scenario model | A fixed points calculator for likes and reports |

## 1.3 North-star outcome

Creators should make measurably better publishing decisions: choose stronger hooks, improve audience relevance, reduce negative-feedback risk and learn which content reinforces their intended niche.

## 1.4 Initial success criteria

A user can analyze a text post end to end in under 30 seconds.

The system produces reproducible results when the same seed and configuration are used.

Every score has a visible explanation and confidence indicator.

Backtests beat simple baselines on held-out engagement bands or action prediction.

At least 10 target users report that recommendations are understandable and actionable.

# 2. Scope, Users and Use Cases

## 2.1 Initial customer

RECOMMENDED BEACHHEAD Small and mid-sized technology creators on X who publish educational, build-in-public or AI content. This matches the available data, simplifies evaluation and fits the initial persona set.

## 2.2 Primary jobs to be done

Evaluate a draft before publishing.

Compare two hooks or captions.

Identify which audience segments are likely to engage.

Estimate whether the draft strengthens the creator’s niche identity.

Detect promotional, clarity, controversy and safety risks.

Understand why simulated distribution stopped.

## 2.3 MVP input and output

| Input | Required? | Notes |
| --- | --- | --- |
| Post text | Yes | X-length text for V1 |
| Creator niche | Yes | Selected taxonomy plus optional free text |
| Target audience | Yes | One or more audience groups |
| Follower count | Yes | Used for relative reach |
| Recent baseline analytics | Recommended | Median impressions, likes, replies and reposts |
| Image | V1.1 | Analyzed once, then represented as features |
| Video | V2 | Transcript, frames, OCR and pacing features |

# 3. Governance, Ethics and Licensing

## 3.1 Mandatory dataset review

Record dataset name, source URL, owner, version/date, license, allowed use, redistribution terms and deletion requirements.

Keep research-only data isolated from commercial production training.

Do not assume a downloadable Kaggle dataset permits commercial model training.

Document platform terms and whether post text may be redistributed or only transformed features may be retained.

Create a data removal process where applicable.

## 3.2 Known candidate datasets

| Dataset | Purpose | Initial decision |
| --- | --- | --- |
| ComplexDataLab/BluePrint | Contextual action prediction and behavioral clusters | Research prototype; review responsible-use license |
| NVIDIA Nemotron-Personas-USA | Persona diversity and demographic grounding | Usable under CC BY 4.0 with attribution |
| Salesforce SCOPE-Persona | Deep sociopsychological persona schema | Research/reference only; CC BY-NC restrictions |
| Salesforce RealUserSim | Communication style and persona fidelity evaluation | Optional; not an engagement ground truth |
| Kaggle X engagement datasets | Aggregate engagement calibration | Use only after provenance and license review |
| Creator opt-in analytics | Personal calibration and longitudinal validation | Preferred long-term data source |

## 3.3 Ethical constraints

Do not infer protected or sensitive attributes for targeting.

Do not impersonate real individuals; personas are aggregated archetypes.

Do not optimize for harassment, manipulation, misinformation or platform abuse.

Label synthetic outputs and uncertainty clearly.

Use aggregated reporting and minimum cohort sizes to reduce re-identification risk.

# 4. System Architecture

## 4.1 Logical flow

- Ingestion: validate the post and creator context.

- Content analysis: convert text/media into structured content features.

- Persona selection: retrieve relevant archetypes plus a control audience.

- Action prediction: estimate viewer-level probabilities.

- Simulation: sample actions over staged distribution rounds.

- Scoring: combine predicted action values with configurable weights.

- Reporting: calculate metrics, confidence intervals and explanations.

- Persistence: store versioned inputs, configuration and results.

## 4.2 Recommended technology stack

| Layer | MVP choice | Later option |
| --- | --- | --- |
| Frontend | Next.js, TypeScript, Tailwind, Recharts | Component library and richer experiment UI |
| API | FastAPI, Pydantic | Separate inference service |
| Database | PostgreSQL/Supabase | Warehouse for analytics |
| Jobs | FastAPI background task | Celery/RQ plus Redis |
| ML | scikit-learn, NumPy, Pandas | LightGBM, PyTorch, QLoRA |
| LLM | Structured-output API | Local/open model where justified |
| Storage | Object storage for media | Lifecycle policies and CDN |
| Deployment | Vercel plus Render/Railway | Container platform with autoscaling |

## 4.3 Non-functional requirements

Deterministic simulation with explicit random seed.

Schema validation for all model outputs.

Idempotent job execution.

Timeouts, retry limits and graceful degradation.

Traceability from report to dataset/model/prompt/configuration versions.

No raw video sent repeatedly to every persona.

# 5. Repository and Engineering Setup

## 5.1 Monorepo structure

Use one repository until deployment scale requires separation:

frontend/ — Next.js application

backend/app/api/ — endpoints and schemas

backend/app/analyzers/ — text, image and video analysis

backend/app/personas/ — persona registry, retrieval and validation

backend/app/prediction/ — behaviour models

backend/app/scoring/ — configurable X-inspired score

backend/app/simulation/ — rounds and Monte Carlo runs

backend/app/reports/ — metric computation and explanations

backend/tests/ — unit, integration, contract and regression tests

notebooks/ — numbered research notebooks

configs/ — versioned weights, thresholds and experiment configs

research/ — dataset cards, model cards, assumptions and decisions

## 5.2 Branch and review policy

Protect main; require pull requests and passing checks.

Use small feature branches and conventional commit messages.

Never commit secrets, raw private analytics or large model files.

Require tests for scoring, probability normalization and simulation changes.

Tag releases and store the configuration hash with every simulation.

## 5.3 Environment setup

| Environment | Purpose |
| --- | --- |
| Local CPU | Application development, simulation and tests |
| Google Colab | HF exploration, baselines and eventual QLoRA |
| Kaggle Notebook | Optional exploration of Kaggle-hosted data |
| CI | Linting, tests, schema and deterministic regression checks |
| Staging | End-to-end testing with synthetic inputs |
| Production | User-facing service with controlled model versions |

# 6. Data Strategy and Dataset SOP

## 6.1 Required data layers

| Layer | Required fields | Purpose |
| --- | --- | --- |
| Persona | Interests, expertise, activity, tendencies, style | Audience diversity |
| Content | Topic, format, hook, clarity, novelty, sentiment, risk | Post representation |
| Context | Creator familiarity, recent actions, niche and time | Conditional behavior |
| Action label | Like, reply, repost, ignore/no-action, follow, negative | Training target |
| Exposure | Whether content was actually shown | Separates ignore from unseen |
| Outcome | Impressions and engagement over time | Calibration |

## 6.2 Acquisition procedure

- Register the dataset and license.

- Load a streamed or small sample before downloading full data.

- Inspect schema, nulls, duplicates, languages, bots and time coverage.

- Create a frozen raw version; never edit raw data in place.

- Transform into a canonical schema.

- Generate train/validation/test splits by time and, where needed, creator/user.

- Create a dataset card and checksums.

- Run privacy and leakage review before training.

## 6.3 Canonical action taxonomy

| Canonical action | Possible source labels | Treatment |
| --- | --- | --- |
| no_action | ignore, skip, none | Only valid when exposure is known or carefully sampled |
| like | like, favorite | Positive lightweight engagement |
| reply | reply, comment | High-intent text engagement |
| repost | repost, retweet, share | Distribution event |
| quote | quote-post | Distribution plus authored context |
| follow | follow | Profile-level conversion |
| negative | not interested, mute, block, report | Keep subtypes when available |

## 6.4 Quality checks

Action distribution by split and persona cluster.

Duplicate and near-duplicate content across splits.

Temporal leakage and future information in features.

Creator/user overlap policy.

Language and niche coverage.

Rare-action sample size.

Bot and coordinated behavior contamination.

Missing-exposure bias.

# 7. Persona Taxonomy and Construction

## 7.1 Persona schema

| Feature group | Examples |
| --- | --- |
| Identity-free profile | Archetype name, broad occupation or role |
| Interest vector | AI, startups, programming, research |
| Expertise | Novice to expert |
| Behavior priors | Activity, like, reply, repost and negative tendencies |
| Content preferences | Tutorials, opinions, news, memes, video |
| Attitudes | Novelty seeking, evidence demand, promotional tolerance |
| Context state | Creator familiarity and recent topic exposure |
| Communication style | Concise, questioning, analytical, enthusiastic |

## 7.2 Initial 15 archetypes

AI student

Early-career developer

Experienced ML engineer

AI researcher

Open-source maintainer

Indie hacker

Startup founder

Product manager

Technical educator

Technology journalist

General technology enthusiast

Career-focused fresher

Skeptical expert

Promotion-averse user

Unrelated control user

## 7.3 Persona generation procedure

- Define the target population and niche taxonomy.

- Select or synthesize candidate profiles from licensed sources.

- Remove unnecessary sensitive attributes.

- Cluster or curate candidates into interpretable archetypes.

- Assign behavior priors from empirical data where possible.

- Validate that probabilities are normalized and plausible.

- Create 25–100 lightweight simulated users per archetype by sampling bounded variations.

- Version the persona registry and document each change.

IMPORTANT A persona archetype is not one expensive autonomous agent. Hundreds of simulated users should be generated statistically from a small number of archetypes.

# 8. Content Ingestion and Feature Extraction

## 8.1 Text V1

- Validate length, language and unsupported content.

- Normalize text while retaining emojis, hashtags and links as features.

- Extract topic, format, hook, clarity, novelty, sentiment, specificity, evidence, promotional intensity, controversy and safety risk.

- Create an embedding for persona-content affinity.

- Validate structured output against Pydantic schema.

- Cache by normalized content hash and analyzer version.

## 8.2 Image V1.1

Scan file type and size.

Run OCR once.

Describe visual subject, composition and text-image relationship.

Estimate readability, branding, novelty and safety features.

Merge image and caption into one content representation.

## 8.3 Video V2

Extract audio and transcript.

Sample scene-change and interval frames; avoid analyzing every frame.

Run OCR over representative frames.

Extract hook timing, pacing, topic, visual quality and call-to-action features.

Store derived features and discard or expire raw media according to policy.

Send the compact representation—not the full video—to personas.

# 9. Behaviour and Action Prediction

## 9.1 Baseline hierarchy

| Stage | Model | Advance when |
| --- | --- | --- |
| Rule baseline | Transparent weighted formula | Pipeline works end to end |
| Classical ML | Logistic regression/LightGBM | Real labelled data is available |
| Prompted LLM | Batched structured probability estimation | Need semantic reasoning not captured by features |
| Fine-tuned model | Small instruction model with QLoRA | Baseline is measured and fine-tuning has a defined target |

## 9.2 Required output

For each persona-content-context combination, return a normalized probability distribution over supported actions, plus calibrated confidence and an optional short reason. Reject malformed outputs and fall back to a baseline model.

## 9.3 Imbalance handling

Use class-weighted loss or focal loss for rare actions.

Report macro-F1 and per-class recall, not accuracy alone.

Do not oversample into unrealistic population frequencies without recalibration.

Keep block/report probabilities separate internally even if combined in the UI.

## 9.4 Batching and caching

Analyze content once.

Select only relevant archetypes plus controls.

Batch multiple archetypes per LLM request.

Cache content-persona evaluations by versioned hash.

Generate individual users through sampled adjustments rather than individual LLM calls.

# 10. X-Inspired Scoring Model

## 10.1 Concept

The ranking score combines predicted viewer-specific action probabilities with configurable weights. It does not award fixed global points for raw action counts. The same post can have different scores for different viewers.

## 10.2 Initial configurable formula

score = w_like·P(like) + w_reply·P(reply) + w_repost·P(repost) + w_dwell·E(dwell) + w_follow·P(follow) - w_negative·P(negative)

## 10.3 Implementation procedure

- Extract public scoring concepts from a pinned x-algorithm commit.

- Document every mapped and omitted action.

- Use explicitly labelled placeholder weights for the MVP.

- Normalize or transform score into a stable internal range.

- Keep ranking score separate from creator-facing metrics.

- Version weights and thresholds in configuration files.

- Add unit tests for monotonicity, boundaries and missing actions.

DO NOT CLAIM Do not say that one report cancels a fixed number of likes. Public X documentation explicitly explains that weights scale predicted probabilities, not raw engagement counts.

# 11. Multi-Round Distribution Simulation

## 11.1 Distribution stages

| Round | Audience | Decision |
| --- | --- | --- |
| Seed | Followers/high-affinity personas | Establish initial response |
| Expansion 1 | Adjacent high-affinity out-of-network users | Continue if ranking and quality thresholds pass |
| Expansion 2 | Broader niche audience | Test relevance decay |
| Generalization | Mixed and lower-affinity users | Measure ceiling and risk |
| Stop | No new audience | Score, quality or safety threshold failed |

## 11.2 Simulation algorithm

- Select the round audience distribution.

- Predict or retrieve action probabilities.

- Sample mutually exclusive or compatible actions according to the event model.

- Calculate ranking, engagement quality and negative signals.

- Model repost-driven exposure and topic-neighbor expansion.

- Apply saturation and audience-overlap constraints.

- Advance, narrow or stop distribution.

- Repeat for the configured number of rounds.

- Repeat the full run with multiple random seeds.

- Aggregate median, percentiles and stop reasons.

## 11.3 Recommended MVP settings

| Parameter | Initial value |
| --- | --- |
| Archetypes per analysis | 10–15 relevant plus controls |
| Simulated users | 500–1,000 |
| Users per archetype | 25–100 |
| Rounds | 5–8 |
| Monte Carlo runs | 30–50 |
| Random seed | Stored for each run |
| LLM calls | Approximately 3–6 batched calls plus report |

# 12. Impact Metrics and Reporting

## 12.1 Creator-facing scorecard

| Metric | Definition | Required explanation |
| --- | --- | --- |
| Audience Fit | Alignment between content and target personas | Best and worst matching segments |
| Distribution Potential | Likelihood of surviving staged expansion | Expected stop round and drivers |
| Engagement Quality | Weighted depth of replies, reposts, dwell and follows | Quality mix, not only total volume |
| Negative Signal Risk | Expected adverse or disinterest signals | Triggering segments and uncertainty |
| Niche Index | How strongly the post reinforces intended profile identity | Topics and audience associations |
| Profile Impact | Expected relative effect versus creator baseline | Positive, neutral or risky |
| Confidence | Stability across runs and data coverage | Why confidence is limited |

## 12.2 Reporting rules

Show ranges and percentiles rather than false precision.

Separate model confidence from distribution potential.

Show persona-level reasons only when grounded in the evaluated features.

Provide actionable edits and allow A/B resimulation.

Show assumptions, model version and “experimental estimate” label.

Do not use dark patterns or certainty language.

## 12.3 Niche Index proposal

Compute niche alignment from similarity to the creator’s declared niche, historical content embedding centroid, target-audience fit and consistency with desired topic associations. Present it as positioning consistency—not virality.

# 13. API and Database Design

## 13.1 MVP endpoints

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /api/v1/content/analyze | Create structured content features |
| POST | /api/v1/simulations | Queue an analysis |
| GET | /api/v1/simulations/{id} | Return job state and result |
| POST | /api/v1/comparisons | Compare variants |
| GET | /api/v1/personas | List available audience archetypes |
| POST | /api/v1/feedback | Capture usefulness and real outcome |

## 13.2 Core tables

users and creator_profiles

content_items and media_assets

content_features

persona_archetypes and persona_versions

model_versions and prompt_versions

simulation_runs and simulation_configs

simulation_rounds and persona_outcomes

reports and recommendations

actual_outcomes and user_feedback

audit_events

## 13.3 Job states

queued → analyzing → selecting_personas → predicting → simulating → reporting → completed, with failed and cancelled terminal states. Every state change must be timestamped and retry-safe.

# 14. Frontend and User Experience

## 14.1 Required screens

Landing page with an honest product explanation.

New analysis form.

Processing view with real stages, not fake agent theatre.

Impact report dashboard.

Persona response breakdown.

Round-by-round distribution chart.

Variant comparison screen.

History and outcome feedback screen.

## 14.2 Report hierarchy

- One-sentence verdict with uncertainty.

- Scorecard with six core metrics.

- Distribution curve and stop reason.

- Audience segment winners and risks.

- Recommended changes ranked by expected impact.

- Assumptions and technical details in an expandable section.

## 14.3 Accessibility

Keyboard-accessible form and charts.

Text equivalents for visualizations.

Do not rely only on red/green.

Plain-language error states.

Visible progress and cancellation for long jobs.

# 15. Model Training Procedure

## 15.1 Platform choice

RECOMMENDATION Develop locally, use Google Colab for Hugging Face exploration and training, and use Kaggle primarily when data is hosted there. Save checkpoints and experiment metadata because free notebook resources are not guaranteed.

## 15.2 Training readiness gate

A working end-to-end baseline exists.

The canonical schema is stable.

Training labels and exposure semantics are understood.

A frozen evaluation set exists.

The target metric and minimum improvement are defined.

Licensing permits the intended training and deployment.

## 15.3 Training workflow

- Pin environment and random seeds.

- Load frozen dataset version.

- Run schema and leakage checks.

- Create time-aware and user-aware splits.

- Train a majority-class and rule baseline.

- Train logistic regression or LightGBM.

- Calibrate probabilities using held-out validation data.

- Evaluate per action, persona and niche.

- Run robustness and fairness checks.

- Only then attempt QLoRA on a 3B–7B instruction model.

- Save adapter, tokenizer, config, metrics and model card.

- Promote only if it beats the baseline and passes safety gates.

## 15.4 Suggested notebook sequence

| Notebook | Purpose |
| --- | --- |
| 01_dataset_exploration.ipynb | Schema, distributions and licensing notes |
| 02_persona_construction.ipynb | Clusters and archetype registry |
| 03_feature_pipeline.ipynb | Content/persona/context features |
| 04_action_baseline.ipynb | Classical action models |
| 05_probability_calibration.ipynb | Reliability and calibration curves |
| 06_simulation_validation.ipynb | Population and round behavior |
| 07_qlora_experiment.ipynb | Optional fine-tuning after readiness gate |

# 16. Evaluation and Calibration

## 16.1 Action model metrics

Macro-F1 and weighted-F1

Per-class precision and recall

Multiclass log loss

Brier score

Expected calibration error

Reliability curves by persona and niche

Confusion matrix

Rare negative-action recall

## 16.2 Simulation metrics

Distribution of actions by archetype

Round survival rate

Reach percentile error

Engagement-band accuracy

Jensen-Shannon divergence against observed population distributions

Rank correlation between predicted and actual post performance

Coverage and sharpness of confidence intervals

Stability across seeds

## 16.3 Backtesting protocol

- Collect historical posts and creator baselines with consent.

- Hide actual outcomes from the model.

- Simulate every draft using only information available before publication.

- Compare predicted bands, rankings and stop rounds with outcomes.

- Calibrate by creator size, niche and content format.

- Publish known limitations and avoid cherry-picking successful examples.

## 16.4 A/B usefulness study

Ask creators to compare an original draft with a simulator-assisted revision. Track which version they choose, whether the advice was understood, and actual normalized outcomes. Do not claim causal improvement without a controlled design.

# 17. Testing and Quality Assurance

## 17.1 Test pyramid

| Test type | Required coverage |
| --- | --- |
| Unit | Feature bounds, probability normalization, score monotonicity, sampling and thresholds |
| Contract | Pydantic schemas, LLM JSON, API compatibility |
| Integration | Analyze → predict → simulate → report |
| Regression | Pinned post/config/seed produces expected ranges |
| Statistical | Sampling frequencies converge to input probabilities |
| Load | Concurrent simulations, queue depth and timeout behavior |
| Security | Upload validation, auth, authorization and rate limits |
| UX | Mobile, accessibility, empty/error states |

## 17.2 Determinism checks

Same input + seed + versions must reproduce the same simulation.

Changing only the seed should vary samples but preserve aggregate ranges.

Changing a positive probability should not reduce its direct score contribution.

Results must record all versions and configuration hashes.

# 18. Deployment and Operations

## 18.1 Environments

Local development with mock LLM responses.

CI test environment.

Staging with isolated database and limited model keys.

Production with explicit model promotion.

## 18.2 Deployment checklist

- Containerize backend and run migrations.

- Configure secrets outside source control.

- Set API timeouts, upload limits and rate limits.

- Configure job retries and dead-letter handling.

- Add health, readiness and version endpoints.

- Enable structured logs, traces and error reporting.

- Set budget alerts and provider limits.

- Run smoke tests and rollback rehearsal.

## 18.3 Monitoring

| Area | Signals |
| --- | --- |
| Reliability | Latency, error rate, queue time, completion rate |
| Model | Schema failures, fallback rate, drift and calibration |
| Simulation | Round distribution, score drift and variance |
| Cost | Tokens, media seconds, compute and cost per report |
| Product | Completion, comparison use, saves and feedback |
| Safety | Flag rate, blocked requests and review queue |

# 19. Security and Privacy

Use signed uploads and strict MIME/size validation.

Scan uploads and isolate media processing.

Encrypt data in transit and at rest.

Use least-privilege service credentials.

Separate identity data from analytics.

Provide retention controls and deletion.

Do not train on user content without explicit permission.

Remove secrets and PII from logs.

Document incident response and breach escalation.

Conduct threat modeling before public media uploads.

## 19.1 Abuse controls

Reject illegal or harmful optimization requests.

Prevent mass automated targeting or coordinated manipulation workflows.

Rate-limit analysis and monitor scripted abuse.

Avoid revealing exact safety thresholds that enable evasion.

# 20. Cost and Performance Controls

## 20.1 Cost-saving hierarchy

- Analyze each post/media item once.

- Cache by content hash and analyzer version.

- Use embeddings to select relevant personas.

- Batch persona evaluations.

- Use statistical users, not one LLM call per user.

- Use a classical predictor where confidence is sufficient.

- Use an LLM only for semantic edge cases and explanation.

- Reuse video features when only the caption changes.

## 20.2 Initial budgets

| Budget | Target |
| --- | --- |
| Text analysis latency | <30 seconds end to end |
| Simulation compute | <2 seconds after probabilities are available |
| LLM persona calls | 3–6 batched calls |
| Final explanation | 1 call |
| Cache hit objective | >40% after repeated variants |
| Failure fallback | Return baseline estimate with clear warning |

# 21. Product Analytics and Feedback

## 21.1 Events

analysis_started/completed/failed

report_viewed

persona_breakdown_opened

recommendation_applied

variant_compared

result_saved/shared

actual_outcome_submitted

feedback_helpful/unhelpful

## 21.2 Outcome feedback

Invite users to submit actual impressions, likes, replies, reposts, follows and publication time after a defined observation window. Normalize outcomes against their profile baseline. Use this data for evaluation only unless they separately consent to training.

# 22. Roadmap and Sprint Plan

## 22.1 Twelve-week plan

| Weeks | Objective | Exit artifact |
| --- | --- | --- |
| 1 | Product definition, repo, schemas and assumptions | PRD, architecture note, risk register |
| 2 | Dataset exploration and license register | Dataset cards and canonical schema |
| 3 | 15 personas and feature extractor | Versioned persona registry |
| 4 | Rule action predictor and simulator | CLI/notebook vertical slice |
| 5 | X-inspired scoring and Monte Carlo runs | Tested simulation package |
| 6 | FastAPI endpoints and persistence | Working backend |
| 7 | Next.js input and report UI | End-to-end local application |
| 8 | LLM structured analysis and batching | Cached semantic pipeline |
| 9 | Classical model baseline and calibration | Evaluation report |
| 10 | Image support and variant comparison | V1.1 staging build |
| 11 | User tests, security and load QA | Pilot findings and fixes |
| 12 | Release, monitoring and documentation | Public beta with rollback plan |

## 22.2 First 48 hours

- Create and push the monorepo.

- Write README, problem statement and non-goals.

- Define Pydantic schemas for content, persona, action probabilities and simulation result.

- Create 15 manual personas.

- Create one hard-coded post feature object.

- Build a deterministic action sampler.

- Run 30 simulations and visualize round results in a notebook.

- Write down every assumption discovered.

## 22.3 First demo acceptance

Accepts one text post and creator context.

Analyzes or accepts structured content features.

Selects personas and simulates at least 500 users.

Shows at least three distribution rounds or a justified stop.

Displays scorecard, uncertainty and stop reason.

Reproduces the same output with the same seed.

# 23. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Synthetic confidence | Convincing but false precision | Calibration, ranges, baselines and experimental labels |
| No exposure negatives | Cannot distinguish unseen from ignored | Use exposure-aware data and conservative assumptions |
| Domain bias | Political/US data misrepresents other niches | Per-niche evaluation and opt-in local calibration |
| Model collapse | Synthetic data reinforces its own assumptions | Hold-out real outcomes and human review |
| Rare negative actions | Poor block/report prediction | Class-aware metrics and cautious aggregation |
| Algorithm drift | Public X code and production system change | Pin versions and monitor upstream changes |
| High LLM cost | Unscalable unit economics | Batching, caching and classical fallback |
| Dual use | Manipulation or harmful optimization | Usage policy, controls and monitoring |
| Licensing | Commercial restrictions | Dataset register and legal review before production |

# 24. Release Gates and Definition of Done

## Gate A — Research complete

Problem, customer and non-goals documented.

Dataset licenses recorded.

Canonical schemas approved.

X scoring interpretation documented against a pinned commit.

## Gate B — Simulation prototype

Rule baseline runs with deterministic seeds.

Probability and score tests pass.

Persona distributions are inspectable.

Monte Carlo report includes uncertainty.

## Gate C — MVP staging

Frontend, API, database and job flow work end to end.

Errors and model failures degrade safely.

Security and privacy checklist passes.

At least 20 historical posts can be backtested.

## Gate D — Public beta

User-facing claims reviewed.

Monitoring, cost alerts and rollback are operational.

Feedback and outcome capture are available.

Known limitations and data-use policy are published.

## Definition of done for every feature

Acceptance criteria met.

Code reviewed and tests pass.

Schemas and documentation updated.

Observability included.

Privacy, safety and cost effects reviewed.

Staging verification completed.

# 25. Appendices and Working Templates

## A. Experiment record

| Field | Entry |
| --- | --- |
| Experiment ID |  |
| Hypothesis |  |
| Dataset/version |  |
| Features |  |
| Model/prompt/version |  |
| Split strategy |  |
| Metrics and thresholds |  |
| Results |  |
| Decision |  |
| Owner/date |  |

## B. Dataset card checklist

Source and owner

Version and retrieval date

License and allowed use

Collection method

Schema and size

Population and time coverage

PII and anonymization

Known biases

Transformations

Split method

Removal obligations

Approved environments

## C. Persona card

| Field | Example |
| --- | --- |
| Persona ID | ai_student_v1 |
| Archetype | Early-career AI learner |
| Interests | AI tools, tutorials, open source |
| Expertise | 0.40 |
| Activity | 0.75 |
| Behavior priors | Versioned probability vector |
| Evidence source | Dataset cluster plus documented adjustments |
| Known limitation | Overrepresents English technical users |

## D. Model card checklist

Intended use and prohibited use

Training data and license

Features and labels

Architecture and training settings

Evaluation by class/persona/niche

Calibration quality

Failure modes

Safety and privacy

Version and rollback instructions

## E. Decision log template

| Date | Decision | Why | Alternatives | Revisit trigger |
| --- | --- | --- | --- | --- |

## F. Source register

| Source | URL | Use |
| --- | --- | --- |
| X For You Feed Algorithm | https://github.com/xai-org/x-algorithm | Scoring, retrieval and filtering concepts; pin a commit before implementation. |
| BluePrint/SIMPACT | https://huggingface.co/datasets/ComplexDataLab/BluePrint | Behavioral action sequences and archetypes; responsible-use restrictions apply. |
| SIMPACT paper | https://arxiv.org/abs/2510.02343 | Methodology for privacy-preserving persona/action datasets. |
| Nemotron Personas USA | https://huggingface.co/datasets/nvidia/Nemotron-Personas-USA | CC BY 4.0 synthetic persona diversity. |
| Salesforce SCOPE-Persona | https://huggingface.co/datasets/Salesforce/SCOPE-Persona | Research-only sociopsychological persona reference. |
| Salesforce RealUserSim | https://huggingface.co/datasets/Salesforce/RealUserSim | Behavioral communication profiles and fidelity evaluation. |
| Google Colab FAQ | https://research.google.com/colaboratory/faq.html | Current runtime and resource-limit guidance. |
| Kaggle Notebooks | https://www.kaggle.com/docs/notebooks | Notebook workflow for Kaggle-hosted datasets. |

## G. Final operating recommendation

BUILD ORDER Text vertical slice → deterministic simulator → tested scoring → API/UI → real-data baseline → calibration → image support → creator analytics → optional QLoRA → video. Do not reverse this sequence.

This SOP is a living document. Update it when evidence changes the product definition, dataset eligibility, scoring interpretation, evaluation design or release criteria. Record changes in the decision log and increment the version.